Minutes of a Traffic Advisory Sub-Committee meeting held on the 16th January 2025 at 2pm, online via TEAMS

PRESENT: Cllrs Mark Walker (Chair), Sandra Coleman, Tom Festa, Jo Graves, Alex Keyser

ALSO PRESENT:

Katherine Jang, Acting Town Clerk & CEO

Odele Parsons, OCC

1 member of the public

| TAC26 | Apologies for absence Cllr Geoff Saul and Cllr Steve Akers gave apologies for the meeting. |
| --- | --- |
| TAC27 | Declaration of interests None received |
| TAC28 | Minutes Cllr Coleman proposed to accept the minutes as written, seconded by Cllr Keyser. RESOLVED: That the minutes from the sub-committee held on the 3rd October 2024 were signed and approved by the Chair as an accurate record. Matters arising: - Tree planting on the Leys, for OP to contact the trees officer - Members queried why there is no SID on Worcester Rd. OP replied that SIDs are not effective on roads with a high speed limit. - Cllr Coleman to follow up with Cllr Saul regarding the costs to close the town centre car park for events. |
| TAC29 | Public Participation None received |
| TAC30 | LCWIP Odele Parsons gave an update on the 6-stage LCWIP plan. Currently OCC are close to completing the Network plan for cycling, in collaboration with Cllr Festa, and the Network plan for walking. The next stage is ranking the routes and prioritising improvements. The final stage will be pulling together a completed active travel plan, which will be published for public consultation. The plan is slightly behind schedule due to sick leave over the Christmas period, but the consultation is due for the 1st Feb, which will be taken to the cabinet for decision in April 2025. The public consultation will be on OCC’s Let’s Talk online portal and at Chipping Norton Library. New Street/High Street/West Street Options Appraisal The options appraisal study has been completed and circulated to key stakeholders in December 2024. Cllrs raised: - The roundabout option (Option 5) has been discussed widely in town, and most residents believe this option to be the most sensible idea. Odele replied that the constraints with space at this junction meant that the two zebra crossings shown in other options were not possible. Additionally, due to the traffic studies done at the junction it showed that there were unequal traffic flows at the 3 arms, with the West Street arm with the lowest levels of traffic. Roundabouts only function well if all arms have equal levels of traffic. - Closing the gaps from the car park onto the pavement? Cllrs raised that there are no pedestrian routes into the car park (Topside) at all, and that pedestrians take these desire paths onto safe pavement. OP replied that the car park would need to be considered and refigured, most likely losing one row of spaces. Timeline – At the moment there is no set timeline as no funding has been allocated. Windrush Valley HGV Study The ANPR study report is due back Feb 2025. An update will be given by Cllr Saul at an upcoming meeting. Vision Zero Update This primarily encompasses the new 20mph scheme for Oxfordshire. Implementation of large cycle symbols in the middle of lanes is planned on A and B roads in Chipping Norton. - Walk to School Day, in May. Members discussed partnering with schools and publicising this more widely. To add to the next meeting’s agenda. For the Clerk to write to Lee Turner (OCC) to ask about the delivery of the project, as it was understood that it was due within this FY. - Copy in Cllr Festa and OP. |
| TAC31 | County Officer’s Report As per OP’s report |
| TAC32 | District Officer’s Report None received |
| TAC33 | Update from Cllr Saul on OCC Highways matters including the HGV working group Cllr Saul not present Cllrs requested the Churchill SID data for the next meeting. |
| TAC34 | Cycling Covered earlier in agenda Rusty Riders starting again in March 2025. |
| TAC35 | Pedestrian and Road Safety Covered earlier in agenda |
| TAC36 | Parking No updates received. |
| TAC37 | Date of the next meeting Thursday, 27th March 2025, 2pm via TEAMS |

The Chair closed the meeting at 3:20pm